# Functional Specification Document (FSD)

Ready Assess | AML & OFAC GenAI-assisted report generation | Option B semi-automated delivery

Status: Draft for manager / business review  |  Version: 0.2  |  Prepared: 13 October 2026

Planning note: Dates, owners and effort are estimates pending discovery and resource confirmation.

# 1. Document purpose and status

Specify release-1 functional scope, handoffs, inputs, processing rules, generated artifacts, review controls and acceptance criteria. This version is a discussion baseline. Vendor export format, field definitions, access and data timing remain TBD until discovery and business sign-off.

# 2. Business objective and success criteria

Reduce manual report drafting effort and improve consistency while retaining business ownership of report interpretation and final approval. Reuse one governed data intake / Fact Packet pattern for AML and OFAC, with report-specific mappings and narrative templates. POC success does not substitute for production-data validation.

# 3. In scope / out of scope

## In scope

Receive authorized Ready Assess file(s) via agreed controlled channel; validate provenance, schema and reporting period.

Map input fields to canonical AML/OFAC reporting measures; produce exceptions and reconciliation controls.

Generate standardized, versioned Fact Packet in an approved file format.

Use approved Claude Desktop Project instructions and Artifacts for draft generation and editing.

Generate/export user-reviewable AML and OFAC reports; store approved outputs per policy.

Provide review checklist, traceability, manual sign-off, SOP and operational ownership.

## Out of scope — release 1

Direct API integration with Ready Assess; automatic vendor extraction or unattended scheduling; sending data to unapproved models/services; automatically publishing final compliance reports; AI final sign-off; replacing source-of-record systems.

# 4. Actors and responsibilities (proposed RACI)

| Activity | Responsible | Accountable / Approver |
| --- | --- | --- |
| Export and delivery of source data | Ready Assess vendor / data owner | Application / data owner |
| Input mapping and Fact Packet process | IT delivery team | IT lead + data owner for mappings |
| Interpretation of AML/OFAC measures | Business SMEs | AML / OFAC report owners |
| Claude template execution and draft review | Trained business user (IT supports) | Business report owner |
| Security / privacy / data processing authorization | InfoSec / Compliance | Relevant control owners |
| Final report sign-off and distribution | Business report owner | Business report owner |

# 5. Logical workflow and boundaries

Ready Assess export (authorized file) → IT secure intake → schema/quality validation → mapping/normalization → reconciled Fact Packet + exception log → approved Claude Project/Artifact workflow → user-edited draft → source check + business review → approved editable/exported report → controlled storage.

Manual boundary: IT prepares and releases the Fact Packet; an authorized user uploads the approved packet to Claude Desktop and triggers generation. No autonomous machine-to-Claude data transfer is assumed in this release.

# 6. Functional requirements

| ID | Requirement | Required behavior | Verification |
| --- | --- | --- | --- |
| FR-01 | Source intake | IT shall accept only approved export formats/locations, capture filename, source system, report type, as-of date, extract timestamp and version. | Metadata attached to each run; invalid source blocked. |
| FR-02 | Schema check | System/process shall check mandatory worksheets, columns, types and schema version before mapping. | Missing/changed required fields fail with readable message. |
| FR-03 | Data quality | Detect nulls, duplicates, invalid categorical values, out-of-range numbers and inconsistent reporting dates. | Validation summary and exceptions generated. |
| FR-04 | Field mapping | Transform vendor-specific fields into a version-controlled canonical AML/OFAC model. | Every report metric has mapped field or documented unavailability. |
| FR-05 | Reconciliation | Calculate source/control totals and compare with mapped/aggregated values; distinguish hard failures from warnings. | No unexplained critical variance at release. |
| FR-06 | Fact Packet | Produce standardized packet with metrics, narratives-ready facts, source references, date/version, exceptions, and calculation methodology. | Approved sample packets for both AML and OFAC. |
| FR-07 | AI grounded drafting | Claude instructions shall use only packet-supported facts, preserve exact figures, flag gaps and avoid invented data or unsupported conclusions. | Golden-set drafts pass traceability checks. |
| FR-08 | Separate report templates | Maintain AML and OFAC section templates and approved prior-report examples, with common reusable instructions. | Report-specific templates run independently. |
| FR-09 | Human review | Business users can inspect, edit and challenge a draft before sign-off; AI output is marked draft until approved. | Recorded user review and approval checkpoint. |
| FR-10 | Export | Users can export agreed report format with sections, figures, tables and explanations intact. | Sample AML and OFAC exports meet formatting checklist. |
| FR-11 | Run evidence | Record input version, mapping version, Fact Packet version, instructions/template version, output version, issues and reviewer. | A test report can be reproduced or traced to its inputs. |
| FR-12 | Exceptions | Failed intake or reconciliation halts release of Fact Packet; warn-only exceptions must be visible to user. | Negative tests show controlled failure and escalation. |
| FR-13 | Access / controls | Only approved personnel handle authorized files; retention/sharing follow company policy. | Security/control owners approve processing workflow. |
| FR-14 | Repeatability | Document steps so another trained operator can rerun the process for a new reporting period. | SOP walkthrough completed without original developer. |

# 7. Data contracts and proposed Fact Packet structure

## Ready Assess input — pending vendor confirmation

| Attribute | Proposed expectation / open item |
| --- | --- |
| Report categories | AML and OFAC; confirm separate vs combined exports |
| Delivery method | Controlled file handoff; confirm file format (xlsx/csv/pdf/other), tabs and encoding |
| Data grain | Confirm entity/customer/account level vs pre-aggregated totals |
| Periods and scope | As-of date, lookback period, filters, geographic scope, inclusion/exclusion |
| Fields | Definitions, identifiers, counts, populations, status and risk/alert dimensions |
| Changes | Schema version, re-exports, corrections, late-arriving data and null conventions |

## Fact Packet output — proposed common sections

Header: report_type, period, data_as_of, source_file_id, source_schema_version, mapping_version, generated_timestamp, packet_version.

Metric register: metric_id, display_label, value, unit, comparison_period, methodology, source_field/row or aggregate lineage, validation_status.

Narrative facts: confirmed movements, breakdowns and exceptions; no speculative explanation.

Controls: row counts, totals, reconciliations, mismatches, nulls, warnings, missing required values.

Report guidance: AML/OFAC-specific section-to-metric mapping and list of unsupported sections.

Important: AML and OFAC canonical field lists, aggregation rules and sample payloads must be finalized with report owners after vendor walkthrough. No invented fields or data sources are assumed to exist.

# 8. Report drafting, quality gates and export

Step A — IT validates vendor export and produces a Fact Packet plus exception/reconciliation log. Failed critical checks prevent release.

Step B — authorized operator uploads approved packet and approved reference/template files to configured Claude Project; uses versioned prompt / Artifact.

Step C — Claude generates section-by-section draft grounded solely in the packet; missing facts are clearly labeled for review.

Step D — business reviewer checks all figures, definitions, period comparisons and explanation wording against the packet/source; edits draft.

Step E — user exports report, verifies document completeness and obtains business approval before circulation.

# 9. Non-functional and governance requirements

Privacy/security: follow organization-approved data classification, minimum access and approved AI processing rules; do not assume POC authorization covers real data.

Quality: figures must match reconciled values exactly; no silently substituted defaults or hallucinated sources.

Traceability: retain enough metadata and approved artifacts to investigate/report each result, subject to company retention policy.

Usability: documented runbook, prompt versioning and exception-handling instructions for operators and reviewers.

Resilience: re-runs must be idempotent at the packet level or clearly versioned; failures must be obvious and recoverable.

Performance: target runtime / packet sizes to be baselined with real sample exports, not committed until verified.

# 10. UAT scenarios and release acceptance

| Test | Scenario | Pass condition |
| --- | --- | --- |
| UAT-01 | AML typical sample | Report section values match signed-off AML golden facts. |
| UAT-02 | OFAC typical sample | Report section values match signed-off OFAC golden facts. |
| UAT-03 | Missing mandatory column | Run stops; operator gets actionable error. |
| UAT-04 | Changed schema / unknown category | Mapping flags unexpected structure; no silent data loss. |
| UAT-05 | Totals mismatch / duplicate rows | Discrepancy is found, logged, and blocks or is approved per severity. |
| UAT-06 | Missing narrative evidence | Draft explicitly states unavailable data; no fabricated explanation. |
| UAT-07 | Export and editing | Export passes approved layout/format checklist; document editable as agreed. |
| UAT-08 | Repeat a prior run | Provenance/versioning supports reproducibility and audit review. |
| UAT-09 | Access and storage | Only approved users/data locations permitted; handling approved by controls. |
| UAT-10 | Business handover | Named AML and OFAC owners approve UAT; operator follows SOP independently. |

Suggested quantitative acceptance baseline (to be approved): 100% agreement on report-critical numeric values to the approved Fact Packet; zero unresolved severity-1/severity-2 defects; 100% critical controls passing; both report owners sign off. Narrative quality to be assessed against an agreed rubric rather than claiming a universal numeric accuracy score.

# 11. Open issues, dependencies and decisions

| ID | Question / dependency | Proposed owner | Target |
| --- | --- | --- | --- |
| D-01 | When can authorized real / representative source data be supplied? | Data owner | W1–W2 |
| D-02 | What can Ready Assess export, at what granularity and with which definitions? | Vendor / app owner | W1–W3 |
| D-03 | Is real AML/OFAC data permitted in Claude Desktop Projects, and where may files be stored? | InfoSec / Compliance | Before any real-data processing |
| D-04 | Who owns mapping rules, quality thresholds and exception approval? | Business + IT | FSD approval |
| D-05 | What is the required final report export format / layout? | Business report owners | W2 |
| D-06 | Who will operate IT preparation and who will execute Claude after handover? | IT lead + business | Before UAT |
| D-07 | Should initial pilot be AML first, OFAC first or both? | Manager / business | W2 |

# 12. Sign-off and change control

| Role | Name | Approval / date |
| --- | --- | --- |
| IT delivery lead | TBD | Pending |
| AML business owner | TBD | Pending |
| OFAC business owner | TBD | Pending |
| Ready Assess/data owner | TBD | Pending |
| Security / Compliance (as required) | TBD | Pending |

Change control: changes to source schema, metrics, prompts, templates and export process should be versioned, regression-tested with approved AML and OFAC examples, and accepted by the appropriate owner before use.